**MEETING MINUTES: SUMO DIGITAL GROUP PROJECT**

Date of Meeting : 20/02/19

Time of Meeting : 9AM

**Attendees:**

Alexander Moore

Stefan Simulete

Daniel Bailey

Katie Millar

Apologies from:- N/A

**Item One:- Postmortem of previous week**

**What went well :** Distribution of tasks went well. Some good assets were created that are almost ready to be put in the game. Some good research was done and Programming tasks were completed to a great level.

**What went badly :**

* Tasks are on the backlog due to Katie being unwell in the week. These will be completed promptly.

**Feedback Recieved : On any aspect of the game, either from tutors, or playtesters etc**: N/A

**Individual work completed:-**

Alexander Moore –All tasks on Jira sprint, including things on the backlog.

Stefan Simulete - All tasks on Jira sprint.

Daniel Bailey - All tasks on Jira sprint.

Katie Millar – No tasks complete due to illness – but one started and well underway.

**Item 2:- Overall Aim of the current weeks sprint (What will the product look like by the end of the sprint.**

To have one full room greyboxed. To research how particle effects work. To continue asset creation and have some animations working. To continue AI movement and mechanics.

**Tasks for the current week:-**

Alexander Moore –

* Create multiple health bar/icon HUD assets, and show to group on Discord
* Create multiple Game Over screen mock-ups, and show to group on Discord

Stefan Simulete -

* Research and mock-up particle effects for when traps are set-off
* Create additional tiles for the floor assets
* Create additional tiles for wall assets

Daniel Bailey –

* Create Mechanic for player placing traps
* Create mechanic for enemies interacting with traps
* Create mechanic for enemies being able to catch the player
* Create mechanics for enemies firing

Katie Millar –

* Research and mock-up Level Designs for our game
* Pixel art and run animations for Player Character
* Create Pixel art and animation for enemies

(These tasks to be uploaded and tracked on JIRA)

Item 3:- Any Other Business. N/A

Meeting Ended :- 12PM

Minute Taker: Katie Millar