**MEETING MINUTES: SUMO DIGITAL GROUP PROJECT**

Date of Meeting : 06/03/19

Time of Meeting : 9AM

**Attendees:**

Alexander Moore

Stefan Simulete

Daniel Bailey

Katie Millar

Apologies from:- N/A

**Item One:- Postmortem of previous week**

**What went well :** Presentation was rehearsed and executed to a good standard. All members attended rehearsals on time and had good understanding of what to present and how. Code now works well.

**What went badly :**

Not all tasks were completed. These will be completed in the next sprint.

**Feedback Recieved : On any aspect of the game, either from tutors, or playtesters etc**: N/A

**Individual work completed:-**

Alexander Moore –All tasks on Jira sprint.

Stefan Simulete - All tasks on Jira sprint.

Daniel Bailey - All tasks on Jira sprint.

Katie Millar – All tasks completed - bar one.

**Item 2:- Overall Aim of the current weeks sprint (What will the product look like by the end of the sprint.**

To catch up on asset creation. To continue working on challenging programming aspects.

**Tasks for the current week:-**

Alexander Moore –

* Create mockups for Pause Screen and Start Screen

Stefan Simulete -

* Continue developing particle effects, one for each kind of trap

Daniel Bailey –

* Continue scripting programming challenges

Katie Millar –

* Continue animation and asset development

Item 3:- Any Other Business. N/A

Meeting Ended :- 12PM

Minute Taker: Katie Millar